CampusQ

AI Academic Assistant — Pilot Plan

Carleton University

June 2026  |  Confidential

1. Purpose

CampusQ is an AI-powered academic assistant trained exclusively on Carleton University's official data — the full undergraduate academic calendar, all 84 programs, every course, and all academic regulations. Students ask questions in plain English and receive accurate, grounded answers instantly, without hunting across the course calendar, registrar site, and advising emails.

This pilot will validate CampusQ's readiness for broader deployment by testing it with a targeted group of Carleton students over a two-week period beginning in mid-June 2026. Success in the pilot will inform a licensing proposal to Carleton's advising office and inform any product refinements before a full rollout.

2. Background

Academic advising offices spend a significant portion of their time answering repetitive, policy-based questions that could be resolved instantly with the right tool. CampusQ was built to absorb that load — freeing advisors to focus on students who need genuine human guidance.

Current validation results from internal testing:

90% accuracy across 65 test questions

Zero hallucinations — when CampusQ does not know an answer, it says so and points the student to the correct source

Coverage: prerequisite checking, credit requirements, academic deadlines, program rules

The pilot is the next step: moving from controlled test questions to real student queries in real conditions.

3. Pilot Area

Scope:

A selected group of Carleton undergraduate students across multiple programs. Targeting 30–60 participants to provide a meaningful query volume while keeping the pilot manageable.

Exclusions:

Graduate students, faculty, and advising staff are not part of this pilot phase. Their needs will be scoped separately.

Duration:

Two weeks from launch date (target: mid-June 2026).

Access:

Students access CampusQ via a web interface (link shared directly). No app install required.

4. Goals & Success Criteria

Primary Goals

Maintain ≥85% answer accuracy on real student questions (vs. 90% on curated test set)

Zero confirmed hallucinations — any uncertain answer must include a source referral

Collect ≥50 student queries for analysis

Secondary Goals

Identify query types or edge cases not covered by current training data

Gather qualitative feedback on usability and trust

Validate that the "I don't know" fallback behaviour works correctly in production

Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Answer accuracy | ≥85% | Manual review of logged Q&A pairs |
| Hallucination rate | 0% | Reviewer flag on any invented fact |
| Query volume | ≥50 queries | System logs |
| Student satisfaction | ≥4/5 avg rating | End-of-pilot survey |
| Source referral rate | 100% on unknown Qs | Log review |

5. Resources Required

CampusQ web interface deployed and accessible via shareable URL

Query logging enabled (question text, answer text, timestamp, session ID)

Answer review capacity: ~2 hours/week to manually spot-check query logs

End-of-pilot survey (5–8 questions, Google Form or equivalent)

Participant recruitment: outreach via student email list, Discord, or Carleton social channels

6. Participant Onboarding

Students require no formal training to use CampusQ. Onboarding consists of:

A one-page brief explaining what CampusQ is, what it can and cannot do, and how to provide feedback

A clear disclosure that CampusQ is an AI tool in a pilot phase and that important decisions should be confirmed with an official source or advisor

A simple feedback mechanism on each answer (thumbs up/down + optional comment)

7. Feedback Loop

Daily during the pilot, the following will be reviewed:

New query volume and any flagged answers

Any student-reported issues or confusing responses

Thumbs-down flags and associated queries

A brief weekly summary will be compiled after each of the two pilot weeks, noting top query categories, accuracy observations, and any issues requiring immediate action.

8. Communication Plan

| Audience | Message | Channel |
| --- | --- | --- |
| Pilot participants | Invitation, onboarding brief, feedback survey | Email + direct link |
| Broader student body | No announcement — pilot is invite-only | N/A |
| Carleton advising office (future) | Pilot results summary after completion | Formal report / meeting |

9. Timeline

| Phase | Dates | Key Activities |
| --- | --- | --- |
| Preparation | June 1–13, 2026 | Finalize web interface, enable logging, recruit participants, draft onboarding brief |
| Pilot Live — Week 1 | June 16–20, 2026 | Students active, daily log review, flag issues |
| Pilot Live — Week 2 | June 23–27, 2026 | Continued use, collect feedback, monitor accuracy |
| Assessment | June 30 – July 4, 2026 | Compile query logs, run accuracy review, analyze survey responses |
| Report & Decision | July 7, 2026 | Share pilot results, decide on full rollout or iteration |

10. Risk Management

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Inaccurate answer on a high-stakes query (e.g., graduation requirement) | Low — current accuracy 90% on test set | Daily log review; onboarding brief advises students to confirm critical decisions with an advisor |
| Low query volume / low participation | Medium | Recruit 2x the minimum target; follow up with participants mid-pilot |
| Out-of-date training data (calendar changes) | Low | Verify training data reflects current 2025–26 academic calendar before launch |
| Student frustration with wrong answers | Low–Medium | Thumbs-down feedback captured; quick-response protocol for flagged issues |

11. Post-Pilot Assessment

At the end of the two-week pilot, the following will be compiled into a results brief:

Total query volume and breakdown by category (prerequisites, deadlines, credit requirements, other)

Measured accuracy rate (manual review of a random sample of ≥30 queries)

Hallucination count and any concerning patterns

Student satisfaction scores and qualitative comments

List of query types where CampusQ performed poorly or declined to answer

This results brief will be used to make one of three decisions:

Proceed to full rollout as-is

Proceed with targeted improvements first (e.g., expand training data for weak areas)

Pause and redesign if accuracy or trust thresholds are not met

12. Next Steps

| Action | Owner | Due |
| --- | --- | --- |
| Confirm CampusQ web interface is production-ready | Mahad | June 10 |
| Enable query logging | Mahad | June 10 |
| Draft participant onboarding brief (1 page) | Mahad | June 12 |
| Recruit 30–60 student participants | Mahad | June 13 |
| Launch pilot | Mahad | June 16 |
| Mid-pilot check-in (Week 1 summary) | Mahad | June 20 |
| Compile final results brief | Mahad | July 4 |